Geo-Agentic RAG Intelligent System

Integrated Document Services, Indoor Wayfinding, and Administrative Analytics

Implementation Progress Report

Calamba City Hall  •  Prepared by Jester C. Penaranda  •  16 June 2026

Purpose: bring a collaborator up to date on the current state of the system — what is built and live, the key technical decisions and their evidence, and what remains. All source is on the project repository; supporting documents are named at the end.

Contents

# 1. Executive summary

The system is a single citizen-facing web platform that unifies three modules: (1) a Conversational AI service guide powered by Retrieval-Augmented Generation (RAG) over the official Citizen’s Charter, (2) Indoor Wayfinding using QR-code positioning and Pedestrian Dead Reckoning (PDR), and (3) Administrative Analytics for service-inquiry trends.

It is deployed and live as a fully cloud / serverless application — no City Hall server, GPU, or installed software. Citizens use their own phones; staff manage it from any browser. The primary technical decision this period was committing to this fully cloud architecture and validating it against the original local design.

Headline status:

- Conversational AI — live; retrieval quality MRR 0.762 / Precision@1 0.750. A controlled experiment showed the originally-planned reranker actually lowers quality on this corpus, so it was dropped (evidence below).

- Wayfinding — live; chat → “Take me there” → QR location fix → map route with one live turn-by-turn instruction, a wrong-way warning, and a facing indicator.

- Analytics — live; usage dashboard backed by the cloud query log.

- Multi-admin map management — staff can now edit rooms and publish changes to every device without code or git.

# 2. System architecture (fully cloud)

Decision (16 June 2026): the methodology moves from a “fully local” RAG pipeline to a cloud / serverless one. Justification: zero on-prem hardware, zero-maintenance deployment to citizens’ phones, and the fact that the Citizen’s Charter is a public document — nothing sensitive leaves a private boundary; only anonymous operational query logs are stored (compliant with RA 10173).

| Layer | Old design (local) | Live system (cloud) |
| --- | --- | --- |
| Hosting | Local HTTPS server on an on-prem PC | Vercel (static + serverless functions, CDN) |
| Embeddings | multilingual-e5-large (~2.2 GB, local) | Upstash Vector — text-embedding-3-small (managed) |
| Vector search | FAISS IndexFlatIP (in-process) | Upstash Vector (managed) |
| Reranker | bge-reranker-base cross-encoder | None — evaluated and dropped (see §5) |
| LLM | Ollama local model | Groq llama-3.3-70b-versatile (hosted) |
| Analytics store | Local file | Upstash Redis |
| LGU hardware | Server + 8–40 GB VRAM GPU | None |

A 70B local model at parity with the hosted LLM would need roughly 40 GB+ of GPU memory, which defeats the no-hardware goal. Full old→new breakdown (hardware, software, cost, privacy wording) is in SYSTEM_REQUIREMENTS.md.

# 3. Module 1 — Conversational AI (RAG)

- Grounded answers from the official 2024–2025 Citizen’s Charter: 235 services across 31 canonical offices, each with requirements and steps.

- Serverless pipeline: a query is embedded and searched in Upstash Vector, the top matches are assembled into context, and Groq generates a grounded, Taglish-aware reply that ends with the responsible office.

- The answer links directly into Wayfinding: 26 of 31 offices are mapped, making 197 of 235 services routable end-to-end (“Take me there”).

- Concurrency: Vercel and Upstash auto-scale. The one shared limit is the Groq API rate cap — fine for one-at-a-time use; for a multi-user pilot the Groq tier should be raised. Rate-limit hits degrade gracefully to a “busy, try again” notice.

# 4. Module 2 — Indoor Wayfinding

The citizen experience is chat-first. On arrival they see the Calamba eGov hero with a single “City Services Assistant” button (lower-right). The flow is intentionally guided:

- Open the assistant; tap a common-request chip (Business permit, Cedula, Marriage certificate, Senior ID, Real property tax, Building permit) or type a question.

- Tap “Take me there” on the answer.

- A QR location prompt appears — Scan a posted QR for an accurate start, or Skip (testing). Posted QRs are deep links that open the app already located, scannable with a phone’s normal camera.

- The map draws the route and step-tracking (PDR) starts automatically; the view follows the user.

- One instruction shows at a time (e.g., “Turn left, then walk about 8 m”); a red “Wrong way” banner appears if they head off-route; an arrival prompt confirms the destination.

## Wayfinding details

- Positioning: QR-code deep links are the primary, most accurate fix; PDR (step + heading) is the backup. A re-anchor button on the instruction banner lets a citizen re-scan a QR mid-walk to correct drift.

- You-are-here marker: a circle with a triangle that points strictly to N/S/E/W, matching the 4-direction grid movement (no jittery free rotation).

- Default start: the Ground-floor east public entrance beside the MOPAC counter (cell 38,72); routing snaps to the nearest walkable cell automatically.

- Map is read-only for citizens — the destination is set only by the assistant, never by tapping the grid.

- Building model: 4 floors (Lower Ground, Ground, 2nd, 3rd) on a 75×75 grid; cross-floor trips prompt at the stairs.

# 5. Key evaluation finding — the reranker was dropped, with evidence

The original methodology specified a cross-encoder reranker (bge-reranker-base). We ran a controlled ablation on the same retrieval candidates, with vs without that reranker. Result: it made every metric worse.

| Metric | No reranker | With reranker | Change |
| --- | --- | --- | --- |
| MRR | 0.768 | 0.671 | −0.097 |
| Precision@1 | 0.750 | 0.571 | −0.179 |
| NDCG@1 | 0.750 | 0.571 | −0.179 |
| NDCG@5 | 0.633 | 0.590 | −0.043 |

Why: on a small, clean corpus the embedding model already ranks the correct service first, so a general-purpose reranker mostly re-sorts noise; and the remaining failures are recall misses (the right office wasn’t retrieved at all), which a reranker cannot fix. Decision: omit the reranker — reported as an experimental finding, not an oversight. Detail in RERANK_ABLATION_SUMMARY.md.

# 6. Module 3 — Analytics & multi-admin map management

- Analytics dashboard (admin.html) reads the cloud query log: total and daily queries, ambiguity rate, average latency, top departments and sub-services, a 7-day trend, and recent queries.

- Multi-admin room management (new): staff enter an admin view (PIN-gated), edit walls/doors/stairs and office labels, then tap “Publish to all devices.” Every device picks up the published map on its next load — no git, no laptop. This replaces the old developer-only bake-and-push for day-to-day changes.

- Publishing is protected by a server-side token (MAP_ADMIN_TOKEN) and fails closed if it isn’t set, so the shared map can’t be overwritten anonymously. Step-by-step instructions are in ADMIN_GUIDE.md.

# 7. QR anchor placement (for accurate positioning)

Posted QR codes are the main way a citizen is located. The placement logic: positioning error grows with distance walked, and vertical movement is PDR’s blind spot — so the highest-value anchors are the main entrance and every stair/elevator landing (each QR fixes both position and floor in one scan). Recommended minimum set:

- Main entrance / MOPAC counter (Ground floor).

- Each stair/elevator landing, on every floor, encoding that floor.

- Busy offices far from the entrance (e.g., Civil Registry, Business Permit).

Exact grid coordinates per floor, with reasoning, are in QR_ANCHOR_PLAN.md. Final spots need a brief on-site check; any QR can be regenerated in-app.

# 8. Coverage of the research objectives

| Objective (SOP) | Status |
| --- | --- |
| 1. Integrated system (3 modules) | Done — unified and live |
| 2. RAG service guidance from the Charter | Done — grounded answers, retrieval benchmarked |
| 3. Office-to-office indoor wayfinding | Done — routing + live directions + QR/PDR |
| 4. Effectiveness (ISO 25010, SUS, metrics) | Partial — retrieval metrics done; SUS, software-quality, navigation, and groundedness/faithfulness still to run |

Detail and gaps are tracked in OBJECTIVES_ASSESSMENT.md.

# 9. What remains (priority order)

- SUS + evaluation instruments — build the 10-item questionnaire, task script, and software-quality (ISO 25010) survey; this is the main remaining evaluation gap.

- On-site coordinate verification — confirm office cells and QR anchor spots in the building.

- Generation-quality metrics — groundedness / faithfulness (and ROUGE/METEOR/BERTScore if desired).

- Map the remaining 5 offices and confirm two temporary mappings.

- PDR heading fusion (gyro + magnetometer) to further reduce drift.

- Operational setup — set MAP_ADMIN_TOKEN in the hosting project; rotate any API keys shared during development.

- Code health (post-defense) — split the large front-end controller into modules.

# 10. Action items for the paper (for you)

Because the architecture changed from local to cloud, these manuscript sections need updating:

- Scope & Delimitation — replace “fully local RAG … FAISS … cross-encoder reranking … local LLMs … locally hosted inference” with the cloud/serverless description.

- Definition of Terms — update the RAG / system entries to managed vector DB + hosted LLM.

- Software & Hardware Requirements — swap the local server/GPU table for the cloud table (no LGU hardware; client device + cloud services).

- Privacy clause (RA 10173) — “public corpus; no sensitive citizen records processed; only anonymous operational query logs retained; role-based access.”

- Architecture figure — redraw the RAG block as Vercel + Upstash Vector + Groq + Upstash Redis.

SYSTEM_REQUIREMENTS.md §G has this as a ready checklist with the exact wording.

# 11. Reference documents (in the repository)

| Document | What it covers |
| --- | --- |
| SYSTEM_REQUIREMENTS.md | Old vs new requirements; privacy wording; paper-edit checklist |
| OBJECTIVES_ASSESSMENT.md | System measured against the research objectives |
| ADMIN_GUIDE.md | How staff edit rooms, publish to all devices, read analytics |
| QR_ANCHOR_PLAN.md | QR anchor coordinates per floor, with reasoning |
| RERANK_ABLATION_SUMMARY.md | The reranker experiment and decision |
| UPSTASH_EVAL_AND_RATIONALE.md | Live retrieval metrics and architecture rationale (Scopus-cited) |

Prepared for collaborator briefing. The live system, source code, and all documents above are current as of 16 June 2026.